### Peata Project Roadmap: From Hackathon MVP to Community Platform

This roadmap provides a phased, long-term vision for the Peata application, building upon the foundational work of the upcoming hackathon. It outlines a clear path from a successful, feature-rich demonstration to a robust, scalable community platform.

#### Phase 1: Foundation (Hackathon MVP)

- Goal: Successfully demonstrate a resilient and innovative AI core and the potential of the "Rescue & Reunite Hub" for the hackathon.

- Key Tasks:

  - Set up a clean Git branch for development.

  - Create the app_core/ folder and ai_service.py file to house the dual-AI logic.

  - Install all necessary Python libraries for Gemma 3n (e.g., transformers, torch, accelerate).

  - Integrate Gemma 3n as a local, offline chatbot.

  - Implement the core fallback logic that intelligently switches between Vertex AI and Gemma based on internet connectivity.

  - Modify streamlit_app.py to use the new dual-AI system.

  - Develop 1-2 core Hub features to a functional (not polished) level. For instance, the "Lost Pet Reporting" form and a basic "AI-Powered Search" that uses the AI to process images.

- Deliverables: A fully functional, resilient dual-AI chatbot working on both localhost and a Streamlit Cloud production deployment. A partial, but functional, "Rescue & Reunite Hub" dashboard.

#### Phase 2: "Rescue & Reunite Hub" Expansion

- Goal: Build out the full functionality of the five-category Hub, enabling persistent data storage and a complete user experience.

- Key Tasks:

  - Integrate Google Cloud Firestore for a robust database. This involves creating the app_core/database.pyfile with functions for saving and retrieving pet data, shelter info, and user alerts.

  - Complete the remaining 3-4 Hub features (e.g., Shelter Tracker with map integration, a functional Community Alert system, and the full Resource Guide).

  - Refactor the codebase to support seamless data flow between the UI, AI, and Firestore.

- Deliverables: A complete, five-feature "Rescue & Reunite Hub" that can save, retrieve, and update information, forming the basis of a real community tool.

#### Phase 3: Platform Polish & Community Growth

- Goal: Refine the application for public release, focusing on user experience, branding, and community engagement.

- Key Tasks:

  - Implement the full UI design, including the custom MP4 buttons and a consistent visual style.

  - Develop the final video demo/pitch, blending real footage with AI-generated assets to tell a powerful, emotionally resonant story.

  - Set up user authentication and account management (if required for public launch).

  - Establish community outreach and communication channels to build an active user base.

- Deliverables: A visually polished, emotionally compelling, and community-ready application with a strong brand identity.

### A Mild List of Options to Begin

Here are a few different ways you could approach the start of this project, each with its own advantages. Choose the one that best fits your personal style and priorities for the hackathon.

#### Option 1: The "Vertical Slice" Start

- Focus: Complete one feature from top to bottom before moving on.

- Why choose this? This approach is excellent for quickly getting a single, fully working feature to demonstrate. It's highly rewarding to see a feature go from an idea to a functional part of the app in a short amount of time. This is a great choice if you want to show undeniable, tangible progress immediately.

- Pros: Quick, demonstrable progress. Easy to debug a single feature.

- Cons: The core dual-AI logic might not be fully tested in different contexts until later.

#### Option 2: The "Foundation-First" Start

- Focus: Build all the underlying systems (the AI core and the API connections) before creating any user-facing features.

- Why choose this? This is the most architecturally sound approach. You'd spend the first few days perfecting the app_core/ai_service.py file, ensuring the dual-AI fallback works flawlessly, and then, with that solid foundation, you would rapidly build the UI and features on top. This is the best choice if you're concerned about potential roadblocks with Gemma's integration.

- Pros: Creates a robust, stable foundation for all future features. Reduces last-minute surprises.

- Cons: You won't have a visible, user-facing app to show for the first few days.

#### Option 3: The "Hackathon MVP" Start (Recommended)

- Focus: Focus on the absolute minimum needed to demonstrate the core value proposition.

- Why choose this? This is the most strategic approach for your hackathon. You'd get the dual-AI chatbot working and a single, key Hub feature (like "AI-Powered Search") integrated. This allows you to tell a powerful story about what the app can do without getting bogged down in all the details.

- Pros: Maximizes impact for the time spent. Delivers the core innovation first.

- Cons: The app will feel incomplete in terms of the full "Rescue & Reunite Hub" vision.

#### Option 4: The "UI-First" Start

- Focus: Design and build the entire visual interface and navigation first, using placeholder data, and then connect the backend logic.

- Why choose this? This is a great approach for visual thinkers or for projects where the UI and user experience are the primary selling points. You would build all five Hub pages with static buttons and text, then incrementally plug in the Gemma, Vertex AI, and other functionalities.

- Pros: Creates a clear vision of the final product from day one. Excellent for visual demos and mock-ups.

- Cons: The app won't be functional for a while, and you might have to adjust your UI design once you discover technical limitations with the backend.